28 september: Excel sheet invullen met alle data nodig voor de vegetatie, eerste iteratie voor het inlezen van de bruikbare informatie in het excel bestand.

29 September: Implementeer Poly Vertex paint brush en de data in de sheet, cactus zit vast aan de rode kleur van de polys. Begin aan een systeem om de colour data van elke vertice te krijgen en op te slaan.

30 September: Dingen inspawnen aan de hand van data in de sheet en de kleuren.
Plaats vegetation op vertice eerst en dan door itereren voor realistischere vegetation.

Vertex Colour bepaald Biomes (Poly Brush)

Polybrush: additional poly data

Milestones:
Get the data/colour from a vertex
Use colours as filters for what kind of vegetation is going to end up in the those colours(Biomes).
Green = Plains
Dark Green = Oak Forest
Red = Redwood Forest
Yellow = Desert
Cyan = Jungle Forest.
ETC.

Set density of the vegetation in the excel sheet.
Update the level when the excel sheet has been updated and keep vegetation where it was unless it needs to be removed.
Be able to hand place vegetation and keep it updated with the information from the excel sheet.